## Slide 1
DelphesMA5tune
IsolationCalculation module

## Slide 3
Gridpack production @ IPHC

## Slide 4
Gridpacks produced @ IIHE have been transferred to Strasbourg. Instructions are reported in a wiki https://sbgcmswikidoc.in2p3.fr/doku.php?id=topfcnc_copy
Goal: validate the production step1+step2+step3 for the exclusive production ZToLL50 and WToLNu.
Some gridpacks were missing:
 | 0 jet | 1 jet | 2 jet | 3 jet | 4 jet
ZToLL50 | No | Ok | Ok | No | Ok
WToNLu | No | Ok | Ok | Ok | Ok
Cross sections for each contribution has been computed.

## Slide 5
Exclusive production of ZToLL50 - status:
 | 0 jet | 1 jet | 2 jet | 3 jet | 4 jet
Gridpack | Ok | Ok | Ok | Ok | Ok
LHE | Ok | Ok | Ok | Problem ? | Running
ROOT | Ok | Ok | Ok | Running | 
Number of generated events != Number of expected events
Convergence issue
Solutions:
We can live with this problem. Only ~60% expected events are produced.
Try to help MadGraph. Example: splitting the specified process into several sub-processes:
    P13_gg_llgqq
    P13_gq_llggq
    P13_qq_llggg
    P13_gq_llqqq
    P13_qq_llgqq

## Slide 6
Exclusive production of ZToLL50 - status:
 | 0 jet | 1 jet | 2 jet | 3 jet | 4 jet
Gridpack | Ok | Ok | Ok | Ok | Ok
LHE | Ok | Ok | Ok | Problem ? | Running
ROOT | Ok | Ok | Ok | Running | 
ME/PS merging validation plots with contribution of 0,1,2 extra jets.
Going well

## Slide 7
Exclusive production of WToLNu - status:
 | 0 jet | 1 jet | 2 jet | 3 jet | 4 jet
Gridpack | Ok | Ok | Ok | Ok | Ok
LHE | Ok | Ok | Ok | Ok | running
ROOT | Ok | Ok | Ok | OK | 
ME/PS merging validation plots with contribution of 0,1,2 extra jets.
Going well

## Slide 8
  To do:
Finish all the steps
Try to split the ZToLL50-3 jets into several subprocesses.
Making the final ME/PS merging validation plot
Validating quickly the ROOT samples with MadAnalysis:
  Cross-check the value of event-weights
  Smoothness of the jet PT spectrum
  Typical observable such ass Mll, MT(W), …

## Slide 9
Another point to understand:
merging configuration within Pythia for exclusive production
"Min jet" and "Max jet" parameters should be set.
Done by CMS
and used here
My naive idea
Contribution | Minjet | Maxjet
0 jet | 0 | 4
1 jet | 0 | 4
2 jet | 0 | 4
3 jet | 0 | 4
4 jet | 0 | 4
Contribution | Minjet | Maxjet
0 jet | 0 | 99
1 jet | 1 | 99
2 jet | 2 | 99
3 jet | 3 | 99
4 jet | 4 | 4