## Slide 1
Status of the Clermont-Ferrand
R&D works on Mechanics
Tilecal upgrade meeting on mini-drawer mechanics
CERN (25 March 2015)
Clermont-Fd team

## Slide 2
Tile Module envelop
Concept Validated
Drawings available including envelope
=> evolution of the design: CLuj

## Slide 3
Tile Module envelope

## Slide 4
The slider is the support of the basket receiving
the mini-drawer
Slider at 90°
Basket
Alignment tool: SLIDER on the external side of Girder-Rings
New Concept of handling tools :
SLIDER+ BASKET
Alignment from outside => alignment from inside
(from external girder refs) ( using 4 girder-rings in the girder)
Perfect alignment, no locking of the basket on the finger (no constraints)
No damage on rings
Easy sliding of the mini-drawers

## Slide 5
BASKET
New Rings added

## Slide 6
● Clermont-Ferrand tools operational & validated at CERN in various positions
Slider at 90°
Basket
Concept validated.
To be done (LPC):
Modifications to be made with respect to services designed by IFAE (integration of spools?)
Evolution of basket (design part?)
New Concept of handling tools

## Slide 7
Towards a production for phase II
● 4 objects :
  Mini-drawer
  Slider
  Basket
  Services - Spolls
  A lot of good ideas, various proposed solutions at various labs
  => Global evaluation needed to progress without duplication of efforts
● At Valencia meeting, it becomes clear that:
  Integration of each object to build a full apparatus is needed
  Role and responsibilities on R&D sharing to be defined
  A coordinating person is mandatory
  Specification have to be defined (envelope is one of the important specification; special cases also;…)
  Procedure for handling/inserting/extracting a drawer to be defined in parallel
  Documentation in EDMS
  …
  A draft proposal aimed to start the discussion on these items has been sent by F Daudon(LPC engineer) end of last year….
  See additional material to this talk

## Slide 8
BACKUP

## Slide 9
● Not compatible with the Barcelona developments
▪ Patch Panel and Service tools.
▪ No bearing screw on the Slider
 Strength fully on the Girder Rings.
Strongly screwed
Clermont-Ferrand proposition
(Several times explained)
9
▪ Poor and damaging contact of the Slider
Alignment and contact on the small Ring
where glue and foam are located
 No accuracy.
 Damages of the foam.
Responsibilities
must be clarified.