## Slide 1
ILC Design Status & Goals
Design Update
Mike Harrison

## Slide 2
Linear Collider Outlook
In the immediate term future the resources are expected to remain more or less constant. I suspect this will not change until decisions are taken in Japan and communicated with the rest of the world.
When will this happen ? It is possible that something may happen in calendar 2016. This is probably the earliest. More likely 2017 sometime.
What could change this state of affairs? International negotiations & LHC physics results to name two such items.
This is not a very well defined situation. How do we proceed to the best effect ?

## Slide 3
Linear Collider Design Strategy
There are several medium term design goals:
Establish the ILC footprint at the Kitakami site.
Reduce costs
Improve the design (performance, tolerances, etc ….)
In addition there are a few general themes or guidelines:
Energy efficiency (pushed by CERN from CLIC)
Nanobeams (again pushed by CERN via CLIC)
Technology spin-offs (e.g. FEL’s)

## Slide 4
Polarised Electron Source
(deliver stable beam current)
Polarized e+ Source
(use e- to pair-produce e+ on target)
Ring to Main Linac
(including bunch compressors  reduce σz to eliminate hourglass effect at IP)
e- Main Linac
e+ Main Linac
Damping Rings
(reduce emittance
 smaller transverse
IP size achievable)
Beam Delivery/Final Focus System
(compress and collide)
Two detectors (“Push-Pull” option)
Parameters | Value
C.M. Energy | 500 GeV
Peak luminosity | 1.8 x1034 cm-2s-1
Beam Rep. rate | 5 Hz
Pulse duration | 0.73 ms
Average current | 5.8 mA (in pulse)
E gradient in SCRF acc. cavity | 31.5 MV/m +/-20% Q0 = 1E10
ILC Facility Design (Technical Design Report 2014)

## Slide 5: The Main Linac

## Slide 6
Oshu
Ichinoseki
Ofunato
Kesen-numa
Sendai
IP Region
Site Specific design: the “preferred” site

## Slide 7: ILC Cryomodule Assembly
12.6 m (slot length)
cavities (8)
SC quad package

## Slide 8: Changes approved in the last 12 months - CR 002: Equalization of L* for ILC and SID detectors

## Slide 9: Changes approved in the last 12 months CR 003: Vertical shaft access to the detector hall at IP

## Slide 10: Changes approved in the last 12 months: CR 004-Collision point timing adjustment
for both e+e- timing and more gradient/energy flexibility 500 GeV

## Slide 11
    Generic tunnel X-section CR will be finalised (CR 012)
    The tunnel penetrations & RTML turnaround will be started
    The cryogenic conceptual design will be completed (via CR 009)
    Positron source layout compatibility with conventional electron driven source (CR 011)
    Next up is the central region layout (new WG, Kaoru Chair)
      positron area -> Masao et al.
      The IP is “done”
      Need the BDS, and beam lines/tunnel/dumps integration
    No DR (Injection/extraction ??), No electron source, No RTML & turnaround
ILC Goals for the next 6 months

## Slide 12
Cryogenic layout moves compressors & storage to the surface. Still considering the 4.5K cold box
Design Update: CR-009

## Slide 13
Change Requests 011 creates 1.1 km free space for a possible e-driven source
Design Update: CR-011

## Slide 14
Main Linac Tunnel X-section
Based principally on reliability considerations the TDR ML was scoped for beam-on personnel access i.e. replace klystrons & modulators when necessary without shutting down.
Safety considerations, worst case scenario, resulted in a 3.5m wide shield wall. This looked excessive to many people.
We therefore decided to allow for power-on access but not beam-on. This re-introduced downtime hence MTBF as an issue

## Slide 15
Design Update CR 012

## Slide 16
Design Update: CR-012
Issues under scrutiny:
dark current worst case scenario
uptime ( HLRF MTBF)
utility layout in tunnel
crossover points design
Proposal for 1.5 m wall
With “2m” tunnel
Cost saving ~$130M

## Slide 17: Central Region Working Group
Chaired by Kaoru Yokoya: Okugi, Kuriki, Miyahara, Paterson, White, List & Sanuki
“is charged to develop a conceptual design for the central region of the ILC at a level of detail consistent with a change request and sufficient to define the CFS features of this area of the machine. The central region is defined to be that part of the machine downstream of the two main linacs. It includes :
  the e- source,
  the undulator driven e+ source,
  the damping ring transfer lines (but not the damping rings),
  RTML,
  the beam delivery system including associated hardware (dumps, collimators, spoilers etc..) and
  the interaction region.
…....... You should plan towards having a working concept for the ECFA workshop in Santander, in June 2016.”

## Slide 18
Initial XFEL temperature dependence results. Testing on-going
Operating Temperature 2K v’s 1.8K

## Slide 19: Operating Temperature 2K v’s 1.8K
15 cavities available for further R&D
Proposed to re-test down to 1.8K
ILC spec
test at 2K
200 W power limit
Look for improvements in Q0 and Equench i.e. increase gradient and/or reduce
cryogenic load

## Slide 20
RI cavities only i.e. ILC processing cycle
with EP
Will likely exceed ILC gradient specs with ~20% reprocessing as in the TDR
XFEL Final Cavity Data - RI cavities only

## Slide 21: Low Energy Operation: 200 Gev and below
Space for the red elements should be reserved
To BDS
To tune-up dump
Pulsed V-bend
Pulsed H-bend
undulator
e-Linac end
Dog-leg for spent electron
Dog-leg for colliding electron
If IP is considered to be the fixed point
Undulator must be shifted upstream by ~30m
Whether the space for linac extension (1.5km) be decreased by ~(30+5) m or not can be decided any time
Field of pulsed magnet (5Hz, 1ms flat-top)
  1Tesla seems to be OK, but may be too strong

## Slide 22
The issues involve:
Beam brightness (size & intensity)
Chromatic corrections of optical systems
Beam stabilization
Vibration suppression
Feedback systems
Mechanical alignment
Instrumentation accuracy
Equipment stability
Diagnostics
All of these elements give rise to technology development of one kind or another. All are state-of-the-art, some beyond that.
Nanobeams -> Technology

## Slide 23
Conventional Facilities

## Slide 24
Access Points

## Slide 25
Tunnel Access

## Slide 26
IP at Soil Boring at Alternate Site Alignment and Sample Cores Indicating Consistency with IP Geology at Original Site Alignment – T Sanuki
Alternate IP