## Slide 1: Network for Pico2 testbed EOSC WP6.3
Xavier Jeannin – RENATER
31/08/2017 Lyon CC-IN2P3

## Slide 2: GEANT - RENATER contribution to Pico2
Fédération d'identité
  Forte expertise de GEANT – contribution de GEANT ?
Réseau
  Service réseau multi-domaine

## Slide 3: L3VPN Deployment
Deployment Status
  7 sites
  RENATER started to deploy the L3VPN
    3 sites directly connected – 4 sites behind a regional network
  RENATER and Regional Networks (REAUMUR, TIGRE) accept to provide a L3VPN free of charge
Deployment slowed down but now will go ahead faster
  Frozen period at RENATER until mid-July due to ECNI and baccalaurérat
  vacation period
  Require a coordination between Sites, Regional Network and RENATER

## Slide 4: Deployment status 30/08/2017
Site | type of connection | Status
GRICAD (univ Grenoble) | via TIGRE | waiting TIGRE
INRIA-IMB-LABRI / BORDEAUX | Via REAUMUR | waiting REAUMUR
INRA-PIERROTONCESTAS Bordeaux | Via REAUMUR | waiting REAUMUR
MCIA Bordeaux | Via REAUMUR | ???
CEA-SACLAY Orsay | Direct | waiting site
IDRIS Orsay | Direct | waiting site
CC-IN2P3 Lyon1 | Direct | OK

## Slide 5: VPN Management
Governance structure
Address management: Private or Public
Routing inside site
  Gateway of L3VPN (How machine are connected to Internet ?)
MCIA inform us that some I-Rods machine are located in institute that are not connected via research network

## Slide 6: Monitoring
Crucial for Cloud deployment – remote access to data
  Being able to adapt network service to user expectation
Objective
  Service Level Agreement (SLA)
  being able to measure reliability and availability
    reliability and availability are calculated as percentage of time slots in which all the parameters (delay, jitter, loss) are within SLA
  delay, loss rate and jitter
  reordered packets and duplicates?
Where probes should be located
  RENATER PoP, Monitoring in regional network ?, Monitoring in sites ?
Two type of Probes
  PerfSonar and SQM (GEANT project)

## Slide 7: Monitoring
Monitoring site | Moitoring probe | Status
Grenoble | PerfSonar | foreseen in September 2017
BORDEAUX | PerfSonar | not foreseen - budget issue
Orsay | PerfSonar | not foreseen - budget issue
CC-IN2P3 Lyon1 | PerfSonar | foreseen in September 2017