## Slide 1: WP4 ‘CEVO’ activities
Mark ALLEN, Marco MOLINARO, Françoise GENOVA, Martino ROMANIELLO

## Slide 2: Work Package 4 – WP4 “CEVO”
Connecting ESFRI projects to EOSC through the VO framework
    EOSC – European Open Science Cloud
    VO – Virtual Observatory
Virtual Observatory standards and methods for FAIR principles to a larger scientific context; demonstrating EOSC capacity to include existing frameworks.

## Slide 3: WP4 Partners
Partners bringing experience from European Virtual Observatory
Partners from ESFRIs and astronomy Research Infrastructures

## Slide 4: WP4 - in full operation
WP4 - First Milestone – Paris IVOA meeting report ✓
WP4 – First Deliverable – WP4 Project Plan ✓
WP4 - Second Milestone – Groningen IVOA meeting report ✓
WP4 Technology Forum 1 ✓
WP4 calendar – in Project Plan document
Progress on all tasks, 4.1, 4.2, 4.3 - see annual report
Challenges / opportunities – diverse partners, evolving EOSC

## Slide 5: WP4 specific events in year 1
Transition event – ASTERICS Tech Forum (Feb 2019)
Radio Astronomy and VO meeting / EST and VO meeting (Feb 2019)
VO partner visits to ESFRI/RIs: EST: ROB & KIS, ASTRON, KM3NeT
EOSC-Hub Week (April 2019)
KM3NeT and VO meeting – September 2019
Task 4.3 Meetings (September, December 2019)
Provenance – CTA, KM3NeT (Nov 2019)
SCIOPS – presentation of ESCAPE (Nov 2019)
EOSC Symposium (Nov 2019)
WP4 Technology Forum 1 (Feb 2020)
Paris, Interoperability meeting
May, 2019
Groningen, Interoperability meeting
October, 2019

## Slide 6: Evolving landscape of Data Sharing
Convergence of principles and language:
FAIR
    Findable, Accessible, Interoperable, Reusable
Open Science
  Data sharing with open and seamless services to analyse and reuse research data to improve science
Stewardship
  Human skills for curation, quality content, data management, services

## Slide 7: What is the Virtual Observatory?
Operational framework for interoperable access to astronomical data and services across all areas of astronomy
Provides unique scientific capabilities, opening up new ways of using rich data in astronomy archives and services
A pioneer of FAIR data sharing - an existing global framework – populated by major data providers (space and ground based) that is heavily used by the community (e.g. Gaia data access is fully VO)

## Slide 8
One view of the VO from an application:
Built from VO Registry
1000s All-Sky data sets
Largest catalogues: PanSTARRS, Gaia etc.
Complex ADQL queries
Multi-resolution techniques for Big Data
Interoperability of data
Interoperability between applications
Data from many observatories and missions

## Slide 9
Notebooks & Platforms
TOPCAT
CEVO: VO interoperability in context of ESCAPE / EOSC
New improved WebGL Aladin Lite

## Slide 10: WP4 Objectives
  Assess and implement the connection of ESFRI and other astronomy research infrastructures to the EOSC by the Virtual Observatory
  Refine and pursue implementation of FAIR principles for astronomy data via common interoperability standards - extending the VO to new communities
  Establish data stewardship practices for adding value to scientific content of ESFRI data archives

## Slide 11: WP4 Tasks
Task 4.1 Integration of astronomy VO data and services into the EOSC
Lead: Marco Molinaro (INAF)
Task 4.2 Implementation of FAIR principles for ESFRI data through the Virtual Observatory
Lead: Françoise Genova (CNRS-ObAS)
Task 4.3 Adding value to trusted content in astronomy archives
Co-leads: Mark Allen (CNRS-ObAS) & Martino Romaniello (ESO)

## Slide 12: Progress in year 1 – all tasks active
First 6 months: ramp-up period setting up the work package…
Interaction with all partners ➔ WP4 Detailed Project Plan (D4.1)
Task 4.1 Integration of astronomy VO data and services into the EOSC
Interaction with EOSC bodies, VO registry in B2FIND, tests of service publishing
Task 4.2 Implementation of FAIR principles for ESFRI data through the Virtual Observatory
Milestones – representation of ESCAPE priorities at IVOA level
ESFRI/RI partners requirements defined, results on tools and VO publishing
Task 4.3 Adding value to trusted content in astronomy archives
- First results of machine learning applied to archive data sets

## Slide 13
Demonstrates 1st level of metadata compatibility
  Links to the actual service
  … but is not intended as a user-interface
Task 4.1 B2FIND

## Slide 14: Task 4.2 – IVOA Milestones
Common domain-specific standards for FAIR data
First Milestone – Paris IVOA meeting (May 2019)
  Introduction of solar physics requirements at IVOA, EST partners
  EUDAT participation – registry integration
  30 contributions from ESCAPE partners, ESCAPE highlighted at IVOA level
Second Milestone – Groningen IVOA meeting (November 2019)
  Focus on Radio/mm astronomy – SKAO, LOFAR, JIVE,ALMA + international radio projects -- leading to IVOA Interest Group on Radio Astronomy
  Space-time indexing of astronomy data
  22 contributions from ESCAPE partners

## Slide 15: WP4 Technology Forum 1
Major Work Package meeting (+ WP3, WP5 interaction)
Invited experts and collaborators
  EUROPLANET, TOPCAT-developer, ObsParis – Radio & Solar expertise, ESA (Videocon)
Progress presentations + Hack-a-thon working meeting sessions
Report of test of the RDA FAIR Data Maturity Model WG
  See presentation by F. Genova (tomorrow)
Mapping VO expertise – ESFRI needs
Live demos and coding
Tracking progress

## Slide 16: e.g. progress on data access and visualisation
IVOA MOC standard adapted for GW sky localization
Prototype WebGL-enabled visualization component (Aladin Lite) for portals / platforms

## Slide 17: Task 4.3 – Deep Learning and Data Archives
Scope: provide archive users with novel ways to identify data
  Beyond query parameters approach – Let the data speak!
  Extension of recent move from instrument to data keywords (e.g. exposure time to signal-to-noise
Deep Learning analysis of entire ESO HARPS archive (~270k spectra)
  Search for ‘similar spectra’
Different approaches
  HITS: fully-connected autoencoder 2 latent dimensions
    Agile architecture for speed and interactivity
  ESO: combination of convolutional and fully-connected layers with between 4 to 8192 latent dimensions, full spectral resolution
    Find minimal representation which preserves all the relevant information

## Slide 18: WP4 Opportunities and Challenges
Opportunities take for dissemination / visibility in the community
  Research community : European Astronomical Society (EAS/EWASS) (~1200 people)
  Astro Archives/Software/Data Services community: ADASS conference (~350 people)
  ESA/ESO operations: SCIOPS conference
  EOSC and RDA events – EOSC-Hub week, EOSC Symposia, RDA Plenaries
Challenges
  Diverse set of ESFRI/RI needs and different levels of development of ESFRI/RI
    Required an approach of specific meetings
  Explaining EOSC to the research community – while EOSC is being formed

## Slide 19: WP4 Next Steps
Technology Forum results – update of the work plan
Compile first results into Deliverable reports:
  D4.2 : Intermediate report on the use of IVOA standards – March 2020
  D4.4 : Intermediate analysis report of VO data and service integration into EOSC July 2020
IVOA Interoperability meeting – 4-8 May, Sydney – Milestone
1st Science with Interoperable Data School – May 26-28, 2020, Madrid (D4.3)
Continue to increase interaction with other WPs