## Slide 1: WP2 lapp status
Frederic Gillardo, Berkay Turk, Arturo Sanchez Pineda
Lapp/CNRS
10 Jan 2022

## Slide 2
  Cloud study : Document for Milestone 2.5 delivery (submitted on 13/12/2021 )
  https://docs.google.com/document/d/1-2SFds-0BwZX3MVAMNUsHcYFEX9VG856L2m_QO3B3VA/edit?usp=sharing
  Summary:
    The goal of this study is to evaluate the integration of heterogeneous resources within the ESCAPE Data Lake to address punctual resource integration using standard interfaces. In particular integration with commercial cloud resources from AWS have been evaluated
  Key words:
    Grid Security issue (and workaround)
    Cloud Cost
    S3/SWIFT protocol

## Slide 3: DAC21 CTA use case 2 : reprocessing
  Could not run the use case for DAC21 (lack of time) but we hope to run it for end of January.
  Persons involved:
    Luisa Arrabito (DIRAC)
    Agustin Bruzzese & Jordi Delgado for PIC (RUCIO infrastructure)
    Cedric Serfon is helping us set up the RUCIO catalog in DIRAC
    Berkay Turk & Frederic Gillardo for Lapp (implementing the use case)
    Nadine, Gareth for CTAO
  Dedicated Slack channel : https://rucio.slack.com/archives/C02QW81RZS5
  Status on 10/01/2022
    Rucio catalog in DIRAC set up (Luisa): OK
    RUCIO set up (PIC): need to upgrade the RUCIO version, not done yet
    Certificate in CC-in2p3 was renewed on 07/01/2022 (expired on 05/01/2022)

## Slide 4: What is the RUCIO Catalog for Dirac?
Implementation of the « addFile » method in the RUCIO catalog:
from rucio.client import Client
def addFile(self, lfns):
"""Register supplied files"""
failed = {}
successful = {}
deterministicDictionary = {}
for lfnList in breakListIntoChunks(lfns, 100):
...
if se not in deterministicDictionary:
isDeterministic = self.client.get_rse(se)["deterministic"]
deterministicDictionary[se] = isDeterministic
if not deterministicDictionary[se]:
pfn = lfnInfo["PFN"]
size = lfnInfo["Size"]
....
try:
self.client.add_files(lfns=listLFNs, ignore_availability=True)
….
https://github.com/DIRACGrid/DIRAC/blob/integration/src/DIRAC/Resources/Catalog/RucioFileCatalogClient.py
# The list of methods below is defining the DIRAC catalog interface
WRITE_METHODS = [
"createLink",
"removeLink",
"addFile",
"addFileAncestors",
"setFileStatus",
"addReplica",
"removeReplica",
"removeFile",
"setReplicaStatus",
"setReplicaHost",
"setReplicaProblematic",
"createDirectory",
"setDirectoryStatus",
"removeDirectory",
"changePathMode",
"changePathOwner",
"changePathGroup",
"addMetadataField",
"deleteMetadataField",
"setMetadata",
"setMetadataBulk",
"removeMetadata",
"addMetadataSet",
"addDataset",
"addDatasetAnnotation",
"removeDataset",
"updateDataset",
"freezeDataset",
"releaseDataset",
"addUser",
"deleteUser",
"addGroup",
"deleteGroup",
"repairCatalog",
"rebuildDirectoryUsage",
]
# The list of methods below is defining the RUCIO catalog implementation
WRITE_METHODS = [
"createLink",
"removeLink",
"addFile",
"addReplica",
"removeReplica",
"removeFile",
"setReplicaStatus",
"setReplicaHost",
"createDirectory",
"removeDirectory",
"removeDataset",
"removeFileFromDataset",
"createDataset",
"changePathOwner",
"changePathMode",
]
Notes: Besions similaire : Volume / fichier et de donnée (plusieur PB million fichier) Production onsite (SKA, LSST)
Regle de replication
QoS (tape)
FAIR
Authentification …

## Slide 5: Thank you for listening