## Slide 1: WP3 – ESCAPE OSSR
Thomas Vuillaume, on behalf of task 3.5 07-04-2022

## Slide 2
Updates between December and today in orange

## Slide 3: ESCAPE OSSR
Portal : http://purl.org/escape/ossr
  Search and browse the OSSR content
  Software accessible by ESFRIs
  OSSR policy: guidelines to contribute to the OSSR
  onboarding catalogue
  tools: eossr library,
Has been reworked to clarify information and onboarding procedure (special thanks to Jutta and Christian)

## Slide 4: eOSSR library
eOSSR library https://gitlab.in2p3.fr/escape2020/wp3/eossr
  Gather all OSSR developments
  OSSR API : send request to the OSSR, find and filter software and services, upload new entries, update existing entries
  CI : automated upload / update using gitlab CI
  Metadata : schema definition, crosswalk between CodeMeta and Zenodo
Used by ESAP to get OSSR records
Reference implementation for the metadata and OSSR requirements
Current stable: version 0.5
https://escape2020.pages.in2p3.fr/wp3/eossr/

## Slide 5: OSSR policy
OSSR policy evolve with time, and with EOSC guidelines
  Living document based on deliverable D3.7
  https://gitlab.in2p3.fr/escape2020/wp3/ossr-policy
  Goal: versionned policy, publication in Zenodo
Policy discussion in dedicated WP3 calls and in gitlab issues
Last policy version should serve as reference for the acceptance into the OSSR
Aim: next release next spring  ???
At the moment, the policy is implemented directly in the ossr-pages.
TODO: Document generation from the pages, versioning and publication

## Slide 6: OSSR records curation
Records go through the onboarding process
Final curation is done through the Zenodo platform for acceptance in the OSSR (escape2020 community)
Problem: Zenodo accepts only one curator = community owner
Proposed solution: OSSR Open Curation
  Through gitlab platform to get feedback and acceptation from several curators
  Open: records providers are also part of the process
  https://gitlab.in2p3.fr/escape2020/wp3/ossr-curation
 see open merge requests
Process under use
Non-OSSR (not software or dataset) also going through light review on the same platform to be added to the escape2020 community

## Slide 7: OSSR registry – work in progress pending
Idea: Registry of base containers to be used by users and ESAP
Where: gitlab escape2020/wp3/ossr-registry
Automated production of images: ossr-autobuild-registry
  auto-build a docker container for each record in the OSSR
  Available containers: https://escape2020.pages.in2p3.fr/wp3/ossr-registry/ossr-autobuild-registry/
Idea: Environment recipies should be proposed by providers for acceptance with the OSSR
  With the same rules for acceptation
  OSSR registry build images and make them available

## Slide 8: MetaData schema
Add jupyter-notebook as keyword in your record metadata to be found as interactive workflow by ESAP
Add codemeta.json to your record
We reached a stable state for the metadata definition
  Should be part of the policy ( see versioning, publication…)
WIP:
  ESAP metadata definition (see WP5)
  Discussion to understand the need to integrate ESAP and OSSR metadata

## Slide 9: GitHub – OSSR integration
gammapy, CTLearn
Lots of exchanges to understand their needs and adapt their existing publication process to Zenodo
  Add CodeMeta
  Keep it updated
Discussions:
  https://github.com/gammapy/gammapy/pull/3833
  https://github.com/gammapy/gammapy/issues/3847
gammapy: manual update CITATION.cff  auto update CodeMeta
  CITATION.cff is used directly by Zenodo to update internal metadata
CTLearn: manual update CodeMeta  update .zenodo.json using the eOSSR

## Slide 10: 2022
Publication
  OSSR policy
  OSSR recommendations (metadata, license…)
  OSSR environment (technical tools, processes…)
Re-trigger onboardings for projects not aligned with OSSR requirements
Bring help and finish on-going onboardings
Maintain existing tools
Prepare the future of the OSSR (beyond ESCAPE) – integration in EOSC