## Slide 1
Sfp connectivity and Microtca for Advanced RemoteTrigger
Project Status
Phase 1: SMART AMC
Phase 2: SMART MCH

## Slide 2: SMART_AMC Architecture (Phase 1)
END POINT
Numexo2
END POINT
Numexo2
END POINT
RFSoC Digitizer
END POINT
ASIC based
front end board
Only one AMC carrier board  but 2 functions:
HUB
ROUTER
Up to 240 digitizers or boards synchronized by 17 AMC’s (1 HUB & 16 ROUTERS)
housed in 2 µTCA shelves
16 ports
15 ports
END POINT
15 ports
HUB
(SOM)
7Z100
ROUTER
(SOM)
7Z045
ROUTER
(SOM)
7Z045
ROUTER
(SOM)
7Z045
ROUTER
(SOM)
7Z045
A new Timestamping and Trigger System for GANIL, AGATA, GRIT, …
and available for any Lab
END POINT
On the shelf board
AGATA Digitizer
END POINT
BEAST
END POINT
AGATA Digitizer
µTCA.0

## Slide 3: A - Main characteristics (Phase 1)
- HUB ↔ ROUTER: Line Rate = 4 Gb/s; Payload Data Rate = 400 MB/s; Reference Clock = 100 MHz
- ROUTER ↔ EP’s: Line Rate = 2 Gb/s; Payload Data Rate = 200 MB/s; Reference Clock = 100 MHz
COMMUNICATION RATES
CLOCK & TIMESTAMPING
HUB to ROUTER (to EP’s) : 8B/10B encoding/decoding with Recovered Clock = 100 MHz;
TS on 48 bits/10ns (more than 1 month of experiment)
TRIGGER @ HUB LEVEL
Multi-partitions : 240, 480, up to 720 digitizer channels (typically 45x16ch-NUMEXO2 boards)
Multiplicity : threshold by partition
Acceptance window: for late channels arriving during a trigger cycle
Logic Equation : (OR/AND/NOT) between partitions for the final decision (ACCEPT/REJECT)
Trigger req./val. : based on uplink and downlink frames (build with EP ID recognition/digitizer type)
32 bit Event Number : for accepted returned frames
AUTOMATIC ALIGNMENT
HUB to EP’s : with external TDC chip
Max 208 KHz/channel – Total trigger rate @HUB level: 800 Mtrig_req/s

## Slide 4: SMART AMC status in terms of Hardware and Production
SOM and SOC USED on SMART AMC BOARD (Phase 1)
- HUB: TE0784-01 from TRENZ Company with Xilinx XC7Z100-2FFG900I
- ROUTER : TE0784-01 from TRENZ Company with Xilinx XC7Z045-2FFG900I
Production: 26 SOM ordered in 2023 for GANIL (2H/10R) and AGATA (14R)
26 SMART_AMC boards will be assembled in 2024

## Slide 5: New communication media qualified for SMART (all them remotely identified by “SFP_QSFP_device_checker”
QSFP to MPO
(Finisar FTL410 series)
QSFP to 4xSFP+
(40G breakout passive cables)
2 Finisar SFP transceivers
0ne 6.1 Gb/s and one 8.5 Gb/s
(more than 150 m with OM3 fiber)
QSFP(ch.1) to SFP adapter
(Useful with passive cables
or transceivers)
SFP+ to SFP+
(10Gb/s passive cables)

## Slide 6
SMART - Phase 1 Documentation
written
written
written
written
to be written
writing in progress

## Slide 7: SMART AMC delay measurement results 1/2
OM3 fiber – 5 m
10Gb Copper cord – 2 m
OM3 fiber – 100 m

## Slide 8
OM3 fiber – 5 m
10Gb Copper cord – 2 m
OM3 fiber – 100 m
SMART AMC delay measurement results 2/2

## Slide 9
June 2023 – One month of test
SMART AMC – End Point delay setup

## Slide 10
Main tasks 6 SMART AMC prototypes tested and SMART concept validated Annual GANIL project review Final firmware versions ready for HUB and ROUTER (CLK & TS) Green light for SMART AMC production over 2 years (SOM, active components and µTCA FP mechanics purchase) Embedded Linux with automatic alignment included Specifications ready for “French public market” production Subcontractor selected for assembly of 26 SMART AMC boards Delivery of SMART AMC production | Main key dates June 2022 July 2022 July 2023 April -> October 2023 June 2024 April 2024 May 2024 Summer 2024
Involved manpower in SMART project and
Updated schedule for SMART AMC (Phase 1)
A minimum of 7 people involved in the project:
  Project leader, global architecture, firmware, software, CAD:……….….Gilles Wittwer
  PCB Routing, component ordering, manufacturing follow-up: ...........Maria Blaizot
  Embedded software (Linux OS, slow control): ……………………………….…Sébastien Coudert/Frédéric Saillant
  CPLD firmware: ………….………………………………………..……………………….….Patrice Bourgault
  SMART IP in NUMEXO2, Production Tests and Trigger features…........Matthieu Bezard
  SMART GUI: ………………………………………………….……………..…...…..…..…...Blandine Duclos

## Slide 11
Tests of SMART AMC in one µTCA

## Slide 12
Few pictures of SMART AMC test bench
100m OM3 fiber
between one ROUTER and one BEAST
10 m MPO breakout cable (OM3 MMF) from HUB to 2 ROUTERS
2 m DAC (QSFP<->4SFP)
between one ROUTER and one BEAST
2 m DAC (SFP<->SFP)
between one ROUTER and one BEAST

## Slide 13
AGATA week 2022, my last slide was:
5
QSFP
-
To 20
Routers
To 12
Routers
A total of 32 transceivers is required
Preliminary
Main requirement: Increasing the number of EP’s (digitizers) from 240 to 480 !
Conclusion, strong demand for SMART MCH construction  Phase 2

## Slide 14: SMART (Phase 2) Full Architecture
Up to20
ports
ROUTER
ROUTER
END POINT
Numexo2
END POINT
Numexo2
END POINT
RFSoC Digitizer
END POINT
ASIC based
front end board
Up to 480 End Points synchronized
by 32 SMART AMC routers
and 1 SMART MCH
housed in 3 µTCA shelves
Up to15 ports
END POINT
On the shelf board
SMART
MicroTCA
Carrier
Hub
SMART
ROUTER
SMART
SMART
COMMERCIAL MCH
(SLOW CONTROL
& IPMI )
ROUTER
SMART
Up to
12
ports
dual star
backplane
END POINT
On the shelf board
1
12
6
ROUTER
SMART
END POINT
ASIC based
front end board
ROUTER
COMMERCIAL MCH
(SLOW CONTROL
& IPMI )
COMMERCIAL MCH
(SLOW CONTROL
& IPMI )
END POINT
RFSoC Digitizer
backplane
backplane
1
1
8
12
END POINT
AGATA digitizer
AGATA digitizer
END POINT
END POINT
Numexo2
Numexo2
END POINT
SMART
7
10111100
10111100
12x4Gb/s

## Slide 15
Zynq-7000 SoCs
SMART
MCH
1st candidate
(984)
Zynq-7000 vs Zynq UltraSCALE+ ZU19
vs latest Kintex UltraSCALE+ KU19P
SMART AMC
ROUTER | HUB
16 x GTX |
16 x GTX
1728
288
128
SMART
MCH
2nd candidate
Up to 2016 FIFO’s
ready to use
Device Name
ZU19EG

## Slide 16: SOM provider for SMART MCH

## Slide 17
SMART MCH - SOM block diagram
QUAD BYTE TRANSFER

## Slide 18
(4 rows x 60 balls &
4 rows x 20 balls)
2 connectors
SMART MCH - SOM top & bottom
(4 banks x 2 rows of 30 pins)
2 x 240 pin SAMTEC
QTH/QSH connectors

## Slide 19: SMART MCH implantation
GbE - RJ45 +
MAGNETICS
HDT0001
MCH TONGUE 1 CONNECTOR
170 pins
M5V0
XO
LEMO 00
D LEMO 00
D LEMO 00
2 x
J
T
A
G
CMS
TDC
LM
1117
LM
1117
100
LVEP
11
100
LVEP
11
100
EP
91
SMA - CLK_IN/OUT
Mini USB
Type B
(RS232)
P2V5A
5
QSFP
-
20
HUB
ports
12
HUB
ports
(via backplane)
P5V0
P3V3
1:8
clk buf
1:8
clk buf
1:8
clk buf
1:8
clk buf
P2V5B
P2V5C
SI
5338
SI
5338
ICS854
S058I
ICS854
S058I
ICS854
S058I
ICS854
S058I
TCA
9548A
NB7L
572
NB7L
572
LM75
LM75
DS90
LV001
LPC
2138
74LC
125
74LCX
257
LMV
981
NC7
WV07
GANMAX3221
P2V5D
D LEMO 00
TCA
9548A
quad
mux/
demux
eq/pe
quad
mux/
demux
eq/pe
quad
mux/
demux
eq/pe
quad
mux/
demux
eq/pe
quad
mux/
demux
eq/pe
quad
mux/
demux
eq/pe
quad
mux/
demux
eq/pe
quad
mux/
demux
eq/pe
74AVCH
8T245
74AVCH
8T245
74AVCH
8T245
74AVCH
8T245
74AVCH
8T245
74AVCH
8T245
74AVCH
8T245
P1V8
LEMO 00
Memory and Bandwidth
Enhanced FPGA
100
EP
91
U
S
B
O
T
G
Gb
E
FPLI
2
FPLI
1
R
S
Y
N
C
F
U
H
S
P
P
F
P
O
K
NIM OUT
S
SMART
MCH
SERIAL
U
S
B
0
QSFP
3
4
QSFP
7
8
QSFP
11
NIM
I/O1
12
QSFP
15
16
QSFP
19
NIM
I/O2
CLK
IN/OUT
DS90
LV001
P
N

## Slide 20
Main tasks Global architecture defined SOM Iwave iW-Rainbow-G47M chosen and ordered 1st SOM + Development platform delivered Embedded bare metal C code developed and tested on kit for required peripherals (LS1021A processor – Code Warrior suite) 19 new symbols developed for CAD tools (Cadence-Concept) 2 Iwave SOM ordered for AGATA 1st firmware developed for KU19P FPGA (Xilinx-Vivado 2022.1) 19 new footprints prepared for CAD tools (Cadence-Allegro) SMART MCH schematics SMART MCH board routing SMART MCH prototype assembly SMART MCH prototype tests (hardware, firmware, software) SMART MCH Production (4 units –> 2 for AGATA & 2 for GANIL) | Main key dates September 2022 October 2022 January 2023 Mai 2023 July 2023 August 2023 September 2023 January 2024 January 2024 April 2024 June 2024 September 2024 March 2025
SMART MCH project schedule


## Slide 21
SMART
Production costs summary
(last update: August 2023)
 | SMART AMC ROUTER | SMART AMC HUB | SMART MCH
PCB (14 layers) | 640+150(VAT) | 640+150(VAT) | ~1000(estimation)
Front panel kit + Drilling + Silkscreen | 20 50 70 | 20 50 70 | 20 50 70
Assembly + Passive components | 850 | 850 | 900
Active components (provided) | 600 | 600 | 700
SOM | 2300 | 2600 | 9000
UART2USB board | 120 | 120 | 120
Price/Unit (€) | 4800 | 5100 | 11860

## Slide 22: SMART tomorrow … A unique synchronization and trigger platform for several trigger types from GANIL to SPIRAL2
also weaves its web !
SMART
SMART
MCH
Master Trigger
SMART
AMC HUB
CDT trigger
SMART
ROUTER
SMART
ROUTER
SMART
ROUTER
EP1
EP
15
EP1
EP
15
EP1
EP
15
SMART
ROUTER
EP1
EP
15
EP1
EP
15
SMART
ROUTER
SMART
ROUTER
SMART
ROUTER
EP1
EP
15
EP1
EP
15
EP1
EP
15
SMART
ROUTER
EP1
EP
15
SMART
ROUTER
SMART
AMC/MCH
CDT TPC trigger
example
EP1
EP
16
EP
17
EP
31

## Slide 23
?
questions
Merci de votre attention