## Slide 1: Project overview 23 01 2025
ESCAPE

## Slide 2: technical tasks
Evaluate the performance of Rucio's built-in Metadata plugin with the CTA use case.
Current Environment: Testing underway on a VM in MUST; migrating to the official CTA environment at DESY.
Objective: Establish these performance tests as a standard CI process (to be addressed during the CERN workshop with CTA stakeholders on 13-14 January). -> Reached an agreement with CTA to incorporate the performance tests into the official CTA CI process.
Future Plans: Expand testing by integrating DIRAC during the Hackathon at CERN (14-15-16-17 January), enhancing the Rucio/DIRAC setup—a valuable opportunity to contribute to a widely adopted open-source project.
Resolve issues with SetMetadata() and GetMetadata() implemented by Belle2. Develop FindFileByMetadata(), currently in progress.

## Slide 3: Other task
Marion's contributions to OSCARS:
WP1 :MS2 Roadmap for CCCs co-located and/or cross-cluster training events and workshops.
Next meeting on Tuesday 28/01.
WP2 : D2.1 Creation of a Service and Data Sources Portfolio, cross-cluster composability efforts, and scientific scenarios using these services,
Document submitted on 17/01, under review by the WP2 leaders. Final validation meeting on Monday, 27/01
Meetings :
ESCAPE DIOS, once a month, on Wednesday 16h00. (22/01/2025)
ESCAPE VRE, once a month, on Wednesday 11h00. (29/01/2025)
1st OSCARS Annual General Meeting, 3-4 March 2025, Rome, Italy indico

## Slide 4: OSCARS 2nd call
Discussions are underway with INAF ROMA (Stefano G), LUPM (Luisa A), and PIC (Jordi D) regarding the submission of proposals for the second CTAO-supported call.