## Slide 1: Friday 6th December 2024 Fatih BELLACHIA
LAr Online S/W Phase II
Working Packages

## Slide 2: Software Development Timeline
Fatih Bellachia
* resources must be identified for development/maintenance
Milestones
Documentation
Specifications
Refactoring and development
Development
Development
Operation and Maintenance
Development
C++ Coding Style
Python Coding Style
Software project governance
Tools
Functional requirements
    E.g. Calibration
Non-functional requirements
Moving from Legacy C++ to Modern C++2x
Base
Third party libraries
IpBus
OPC-UA client/server
OPC-UA/IpBus gateway
Abstract board
LDPB
LTDB*
LATOURNETT
Calib
FEB2
LASP*
LTI*
GUI application
TOML configuration file
Calibration
User plugins
DAQ interface
Controller
Schema and data for Configuration database
Message passing
Error handling
Monitoring plugins
Calibration plugin
Commissioning
Physics
Calibration
Stage 0
Stage 1
Stage 2
Stage 3
Stage 4
Stage 5
Production
1
2
3
4
5
6
Setting up documentation
First version of requirements
Technical Reference manuals ready
E.g. LATOME
Beta release ready
for EMF test stand
TDAQ release ready
Production release ready

## Slide 3: Tasks To Be Performed
Fatih Bellachia
WP1 Software Configuration Management
Jean Jacquemier
WP1.a
Software documentation, policy and rules
WP1.c
DevSecOps and CI/CD
WP1.b
AI driven development
GitLab Duo
WP2 Refactoring
Fatih Bellachia
WP2.a
Phase 0
Core libraries
WP2.c
Run Controller and
OKS database
WP2.b
Phase I libraries
LAr Phase II Online Software
Olivier Arnaez / Fatih Bellachia
WP3 LATS and Front-End boards
Sylvain Lafrasse
WP3.a
Generic Board
And Simulator Board
WP3.c
Calibration
Olivier Arnaez
Marco Delmastro
WP3.b
Configuration
And
Monitoring
WP3.b.1
Boards
And
DAQ plugins
WP3.b.2
Measure Performance
OPC-UA server
Ferio Rasambatra
WP3.b.1.1
LATS
WP3.b.1.2
FEB2
WP3.b.1.3
CALIB

## Slide 4
BACKUP
Fatih Bellachia

## Slide 5: Software Configuration Management (SCM)
Fatih Bellachia
WP1 Software Configuration Management
WP1.a
Software documentation, policy and rules
WP1.c
DevSecOps and CI/CD
WP1.b
AI driven development
GitLab Duo
managed
Source: Guru99
By 2027, 70% of professional developers will use AI-powered coding tools, up from less than 10% today.
Source: Gartner
AI
Sec
Notes: Le Software Configuration Management (SCM), c’est une discipline du génie logiciel qui gère, organise et contrôle les changements en termes des exigences, de codes et d'autres éléments au cours du cycle de vie du développement logiciel.
Elle englobe:
  les pratiques et les procédures d'administration du code source,
  de production de versions,
  de développement de logiciels,
  de contrôle des changements
  et de gestion des configurations logicielles.
D'ici 2027, 70 % des développeurs professionnels utiliseront des outils de codage basés sur l'IA, contre moins de 10 % aujourd'hui.
Le service CERN GitLab a le plaisir d'être informé du lancement du projet pilote de solution GitLab Duo AI le vendredi 18 octobre 2024.
Les fonctionnalités de GitLab Duo Enterprise seront disponibles pour un groupe sélectionné d'utilisateurs au cours des 60 prochains jours. À la fin de cette période, les réactions des utilisateurs seront recueillies et analysées.
Pour plus d'informations sur la façon de commencer à utiliser GitLab Duo, veuillez vous référer à https://gitlab.docs.cern.ch/docs/GitLab%20Duo/

## Slide 6: Refactoring
Fatih Bellachia
WP2 Refactoring
WP2.a
Phase 0
Core libraries
WP2.c
Run Controller and
OKS database
WP2.b
Phase I libraries
26

## Slide 7: Phase-2 LATS and Front-End boards
Fatih Bellachia
WP3 LATS and Front-End boards
WP3.a
Generic Board
And Simulator Board
WP3.c
Calibration
WP3.b
Configuration
And
Monitoring
WP3.b.1
Boards
And
DAQ plugins
WP3.b.2
Measure Performance
OPC-UA server
WP3.b.1.1
LATS
WP3.b.1.2
FEB2
WP3.b.1.3
CALIB

## Slide 8
Fatih Bellachia
RESEARCH & TECHNOLOGY
at LAPP

## Slide 9: High-Availability Application Server (HAAS)
Fatih Bellachia
WP4 High-Availability Application Server
Processes
Image files
with state
Checkpoint / Restore
Checkpoint
or
Dump
Restore
or
Restart
[  ]
systemd
Server
Redundancy
Notes: Le serveur OPC-UA est un nœud critique de communication.
Le point de contrôle est une technique qui assure la tolérance aux pannes des applications.
Elle consiste à sauvegarder un snapshot de l'état d'une application, de manière à ce qu'elle puisse redémarrer à partir de ce point en cas de défaillance.
Y compris la possibilité de sauvegarder et de restaurer l'état d'une socket TCP sans interrompre la connexion.

## Slide 10: Dynamic Software Update (DSU)
Fatih Bellachia
WP5 Dynamic Software Update
WP5.b
Hot patching
WP5.c
Live feature update
WP5.a
Security,
validation chain procedure
and policy
Notes: Il s'agit de mettre à jour des programmes en cours d'exécution.
Le hot patching permet de corriger le code en mémoire des processus en cours d'exécution sans avoir à les redémarrer.
Le Live feature update permet d'ajouter des fonctionnalités ou de modifier des fonctionnalités à une application en cours d’exécution sans devoir redémarrer.

## Slide 11
Thank
You
For
Your
attention
Fatih Bellachia

## Slide 12: LHC/HL-LHC timeline
Fatih Bellachia
Long Shutdown 3 (LS3)
Run 3
LS4
Run 4
Run 5
…
EYETS

## Slide 13: Software Development Methodology
GitLab CI/CD workflow
  Continuous Integration
    Every change that is committed in a remote repository triggers an automated build and test
      Checking the compliance of the LAr coding style
      Static Code Analysis (i.e. bug hunting)
      Unit/Regression Test
  Continuous Delivery
    Automates the entire software release process. The deployment decision into the production environment is triggered by the developer
Continuous Integration
Continuous Delivery
Click to
DevOps
  Is a culture that promotes collaboration between all participants involved in software development and maintenance
  Benefits
    Accelerate software delivery
    Deliver high quality software
    Improve production reliability
Fatih Bellachia
Workflow from GitLab

## Slide 14: Expertise Level and Learning
Fatih Bellachia
Guru
  An expertise covering dedicated techniques and technologies as well as in-depth knowledge of the LAr Online framework
Expert
  Full-stack developer with a solid base in software development and strong knowledge of the LAr Online framework
Developer
  Know the best practices and patterns in software development
Novice
  He/She has difficulty to follow good development practices and usually implements features by trial and error
Coding Style
Standard C++2x
LAr Online S/W
Features provided
CI/CD
How to write Unit Test?
How to write a plugin?
How to write Integration Test (e.g. mock)?
How to use git?
How to create CMake file?
Best practice
What features do I need to achieve my requirements?
etc…
etc…
Test
Validation of acquired knowledge
Supported Learning Phase

## Slide 15
AI In SOFTWARE DEVELOPMENT CYCLE
Fatih Bellachia

## Slide 16: LAr Online Software CI/CD pipeline
Fatih Bellachia

## Slide 17: Generative AI
Fatih Bellachia

## Slide 18
Meta Build System
Fatih Bellachia

## Slide 19: CMake
Fatih Bellachia
Directory layout of LAr CMake managment files
cmake
LArConfig.cmake
LArCommonConfig.cmake
modules
share
bin
lar_setup.sh
scripts
*.in
LAr*.cmake
*.*
LAr Configuration files
Template files
Scripts and helpers
Bootstrap script
Module files
<…>/LargOnline/mgmt/lar-cmake

## Slide 20: CMake
Fatih Bellachia
Functions and Macros
LAr Online | TDAQ
lar_add_jar(…) | tdaq_add_jar(…)
lar_generate_dal(…) | tdaq_generate_dal(…)
lar_generate_isinfo(…) | tdaq_generate_isiinfo(…)
lar_project(…) | tdaq_project(…)
lar_show_info(…) | tdaq_show_info(…)
lar_add_executable(NO_RPATH …) | tdaq_add_executable(…)
lar_add_library(NO_RPATH …) | tdaq_add_library(…)
lar_package(NO_SOURCES …) | tdaq_package(…)
lar_add_update_database(…) | 
lar_export_jars(…) | 
lar_generate_database_file(…) | 
lar_set_database_jar_info(…) | 
lar_set_env(…) | 
lar_set_path(…) | 
lar_set_variable(…) | 
lar_show_properties(…) | 
lar_show_target_properties(…) | 

## Slide 21: CMake
Fatih Bellachia
<vxrypz|x.y.z>
CMakeLists.txt
src
packageB
packageA
<…>/workarea
packageA
CMakeLists.txt
src
packageB
VERSION
CMakeLists.txt
x86_64-el9-gcc13-dbg
x86_64-el9-gcc13-opt
x86_64-el9-gcc13-dbg
x86_64-el9-gcc13-opt
x86_64-el9-gcc13-dbg
Top-level (project) configuration file
Super build areas (cache only)
Out-of-source build directories
Out-of-source build directories
bin
lib
Contains current version
packageA configuration file
packageB configuration file
packages.txt
List of used packages
x86_64-el9-gcc13-opt