**Name of the project: MagP**

**Table 3.1c: List of Deliverables[[1]](#footnote-2)**

Only include deliverables that you consider essential for effective project monitoring.

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Number** | **Deliverable name** | **Short description** | **Work package number** | **Short name of lead participant** | **Type** | **Dissemination level** | **Delivery date****(in months)** |
| 1 | WP 3 - MagP | Summary report of muonic x-ray data taking period 2026 | WP 3 | R. Pohl | R | SEN | 15 |
| 2 | WP 3 - MagP | Report of muonic x-ray experiment status before the restart of the PSI beams | WP 3 | R. Pohl | R | SEN | 38 |
| 3 | WP 3 - MagP | Workshop / Summer school | WP 3 | R. Pohl | R | PU | 46 |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

|  |
| --- |
| **KEY**Deliverable numbers in order of delivery dates. Please use the numbering convention <WP number>.<number of deliverable within that WP>.For example, deliverable 4.2 would be the second deliverable from work package 4.**Type:**Use one of the following codes:R: Document, report (excluding the periodic and final reports)DEM: Demonstrator, pilot, prototype, plan designsDEC: Websites, patents filing, press & media actions, videos, etc.DATA: Data sets, microdata, etc.DMP: Data management planETHICS: Deliverables related to ethics issues.SECURITY: Deliverables related to security issuesOTHER: Software, technical diagram, algorithms, models, etc.**Dissemination level:**Use one of the following codes:PU – Public, fully open, e.g. web (Deliverables flagged as public will be automatically published in CORDIS project’s page)SEN – Sensitive, limited under the conditions of the Grant AgreementClassified R-UE/EU-R – EU RESTRICTED under the Commission Decision No2015/444Classified C-UE/EU-C – EU CONFIDENTIAL under the Commission Decision No2015/444Classified S-UE/EU-S – EU SECRET under the Commission Decision No2015/444**Delivery date**Measured in months from the project start date (month 1) |

**Table 3.1d: List of milestones**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Milestone number** | **Milestone name** | **Related work package(s)** | **Due date (in month)** | **Means of verification** |
| 1 | Finished HyperMu data taking 2026 | WP 3 | 12 | Data taking finished, online spectra available |
| 2 | Final data analysis | WP 3 | 39 | Report submitted to the PSI Steering Committee |
|  |  |  |  |  |
|  |  |  |  |  |

|  |
| --- |
| **KEY****Due date**Measured in months from the project start date (month 1)**Means of verification**Show how you will confirm that the milestone has been attained. Refer to indicators if appropriate. For example: a laboratory prototype that is ‘up and running’; software released and validated by a user group; field survey complete and data quality validated. |

**Table 3.1e: Critical risks for implementation** #@RSK-MGT-RM@#

|  |  |  |
| --- | --- | --- |
| **Description of risk (indicate level of (i) likelihood, and (ii) severity: Low/Medium/High)** | **Work package(s) involved** | **Proposed risk-mitigation measures** |
| Failure of the PSI muon beam production:low likelihood, high severity | WP 3 | PSI is the largest Swiss national research institute and it can be expected that PSI will provide the means to recover the muon production as quicjly as possible |
| Faliure to observe the laser-induced transitionmedium likelihood, high severity | WP 3 | Careful assessment of the systematic uncertainties in the resonance prediction.Extend search range. |
|  |  |  |
|  |  |  |

|  |
| --- |
| **Definition critical risk:**A critical risk is a plausible event or issue that could have a high adverse impact on the ability of the project to achieve its objectives.**Level of likelihood to occur: Low/medium/high**The likelihood is the estimated probability that the risk will materialise even after taking account of the mitigating measures put in place.**Level of severity: Low/medium/high**The relative seriousness of the risk and the significance of its effect. |

1. You must include a data management plan (DMP) and a ‘plan for dissemination and exploitation including communication activities as distinct deliverables within the first 6 months of the project. The DMP will evolve during the lifetime of the project in order to present the status of the project's reflections on data management. A template for such a plan is available in the [Online Manual](https://ec.europa.eu/info/funding-tenders/opportunities/docs/2021-2027/common/guidance/om_en.pdf) on the Funding & Tenders Portal. [↑](#footnote-ref-2)