## Slide 1: Session transverse Project Management

## Slide 2: Résumé des grands axes
Summary of ET-France’s Contribution to Einstein Telescope Project Management
Within ET-PP (WP5) ET-France is playing a pivotal role in the ET project management
Risk Management: methodology on risk assessments and first risk analysis: Identified 171 risks (86 high-priority) across domains like optics and cryogenics, using audits and discussions.
Planning, Budget Reporting, and HR Management: Active involvement in scheduling, financial reporting, and human resources coordination.
PBS Database: Developed a Product Breakdown Structure (PBS) database to manage parameters, requirements, and configurations for ET’s infrastructure and interferometers.
Training: Created a training program to enhance project management skills.
Geometry Comparison Report (GCR): Contributing to a comprehensive report on site-independent drivers, due by September 2026.
Challenges
Limited Strategic Influence: French labs are highly involved in execution but have minimal input in decision-making.
Budget Constraints: Need for increased funding for these tasks

## Slide 3: Possibilities of involvement in the PO for the next years
Deliver GCR on Time
Increase Strategic Involvement
  Advocate for greater decision-making roles for French labs.
  Highlight technical expertise to secure leadership in key work packages.
Strengthen Collaboration
  Continue to stenghten coordination between APC, IJCLab, IP2I, and other labs (?)
Enhance Risk Management
  Regularly update the risk register and prioritize mitigation.
  Develop contingency plans for high-impact risks.
Optimize PBS Database
  Expand to support additional domains (e.g., system engineering, CO2 ?).
Secure Resources
  Push for adequate funding and efficient resource allocation.
Expand Training
  Scale up project management training with hands-on workshops.
Goal: To keep ET-France role expertise and visibility within ETO

## Slide 4: Session transverse Partenariats Industriels

## Slide 5: Résumé des grands axes
First meeting organized in March 2023 with MESR to present ET to the French industries interested by this project
=> About 30 companies were present and have shown interest to works with us, either through dedicated/joint R&D program, either as manufacturer of components
Follow-up in Sept. 2023 with a network of French companies (PIGES) involved in Big Sciences
The need for an Industry Liaison Officer for Virgo+ET has been identified by CNRS & DGRI : he/she will work with
ET (especially ETO)
French Labs to establish list of industry partners
Communication with this industrial partners: newsletter, events, …
Inform industrial partners about procurements/contracts
Liaison with CNRS (DRE/DGI)
Help French Labs to develop Industrial partnerships : LabCom, Cifre thesis, R&D collaborations, …
5
https://www.piges.eu
https://indico.in2p3.fr/event/28704

## Slide 6: Session transverse Impact environnemental et soutenabilité

## Slide 7: Résumé des grands axes
ET-PP WP9 has produced several key documents which are now in review (available in few weeks on https://etpp.ifae.es/deliverables-milestones/
  D9.2 Environmental Impact Assessment and Mitigation Strategy
  D9.3 CO2 Footprint Assessment and Mitigation Strategy
  M17 ET Preliminary Sustainability Plan
  M18 ET Sustainability Workshop (Rome February 2026)
GDR Labo1.5 : French initiative which is at well advanced stage: labs and IRs are asked to provide their CO2 emission assessment. WG on environmental impact within the GDR OG.
Integrate “Sustainability & environmental impact” aspects in ET-France
Within the next weeks, set up a WG with people interested on this topic: contact me !