## Slide 1: Highlights
Chaired by Ian Bird, CERN
FtF MB meeting @CERN January 10th 2011
https://indico.cern.ch/conferenceDisplay.py?confId=164577
Chaired by John Gordon, STFC-RAL
GDB meeting @CERN January 11h 2011
http://indico.cern.ch/conferenceDisplay.py?confId=155064

## Slide 2: Topics
WLCG service report
Reporting installed capacities
Critical services for experiments
IPv6 status
RFC proxy & SHA-2 support
Availability computation for Jan. 2012 based on CREAM only

## Slide 3: WLCG Service report Andrea Valassi (CERN)
MB meeting
2 Service Incident Reports received:
  Loss of two LHCb files from tape archives at Gridka (SIR)
  AFS NAT ping packet flood from IN2P3 (~SIR)
Upgrade to AFS 1.6.0
Comments :
Non official SIR but thanks to
IN2P3 team
Nasty bug from the latest AFS version
Discourage people to upgrade to 1.6.0
version
====> impact on BDII service
at CERN

## Slide 4: Availability plots week 05/12/11
MB Meeting
SRM overload at SARA and IN2P3-CC
Est-ce corrélé avec l’arrêt 6/12,
forte activité au redémarrage ?
surcharge (IOWait) sur les 2 serveur principaux dCache (srm and chimera) ??

## Slide 5: Installed capacities
MB meeting
Reporting installed capacities - Information is required for the RRB and funding agencies
  Difficulties to get accurate information published
  Pb with VO shares, normalization
Ian Bird’s proposition
  forget about automatic reporting
  REBUS tool usage … upload the installed capacities twice a year by sites
  http://gstat-wlcg.cern.ch/apps/pledges/resources/
  Static information could be detached from the IS
  CMS would like to be able to query for the information.

## Slide 6: WLCG Critical Services
Follow-up of T1SCM discussion (Nov. 2011)
Experiments asked by MB to produce an ppdated list of critical services to be discussed and reviewed
  ALICE ATLAS CMS LHCb
  Experiments’ views
    IT services : ORACLE, wiki..
    Data reconstruction…
Ian Bird : The real issue is what is critical for data taking….(cf. WLCG MoU)
  Go through these lists and review if there is more to be consider then perheaps reconsider somme aspects of MoU
  Needs for normalization (criticity rank), terminology to be fixed (downtime =/ response time)
Specific discussion to be organized in T1SCM

## Slide 7: Information Service
EMI status and plans Laurence Field (CERN)
EMI solution from the comparaison of the gLite, ARC, Unicore
GLUE 2.0 support from EMI 1 : IS Components
Concept of registry + toplevel cache (waiting for requirement)
Information Service for WLCG by Markus Schulz (CERN)
WLCG issues :
  System config. doesn’t match the current use cases
  Data Quality
  Data Bloat ( load balancing CEs multiply the data volume )
Recent reflexion and improvements to be rolled out and followed up : Release of gLite-Cluster component, caching BDII, and GLUEValidator

## Slide 8: IPV6 status David Kelsey (STFC)
Report from HEPix WG (created in april 2011)
https://w3.hepix.org/ipv6-bis/
  Distributed HEP testbed : CERN, DESY, FZU, GARR, INFN, KIT, USLHCnet
  Tests started with full mesh of gridftp transfers (PhEDEx tests by CMS), then install FTS … DPM ?
  Full Asset survey in 2012
  Aim to implement dual stack on all WLCG services
  Important Experiment specific part to be handled
  Plan several HEP ipv6 days : turn on dual stack for 24 hours during 2013
Collaboration with EGI,EMI…https://wiki.egi.eu/wiki/IPv6
Decisions on plans for 2013 to be made by MB
WLCG can not support IPv6-only systems before at least 2014
CERN : IPv6 support foreseen for 2015
T1s plans ? Get the Tier-1s involved at least in the HEPix WG

## Slide 9: CREAM
Is it working for SGE and can we remove LCG-CE from the availability calculation ?
Planned to use CREAM-only availabiliby calculation for january 2012 to keep the calculation consistent throughout 2012
Speak now or forever hold your peace

## Slide 10: Mware - EMI 1 status Cristina Aiftimiei (INFN)
Update 10 – 24.11.2011 :
  Major release CREAM/GE module v1.0.0
Update 11 – 15.12.2011 :
  WMS, v3.3.4
Update 12 – 19.01.2012 :
http://bit.ly/EMI1UpdatesReady
  dCache v1.19.12_13
  BLAH v1.16.4 https://savannah.cern.ch/task/index.php?25000
  This updates of BLAG fixes a memory leak in the bupdater for PBS/Torque and LSF.
  It also addresses a problem affecting bupdater and bnotifier start with GE memory leak

## Slide 11: SHA-2 and RFC proxies support Maarten Litmath (CERN)
IGTF (International Grid Trust Federation) would like Cas to move from SHA-1 to SHA-2 signatures ASAP
globus legacy proxies => RFC proxy usage
https://twiki.grid.iu.edu/bin/view/Security/HashAlgorithms
  dCache (and BeStMan) relying on Java using JGlobus 1.x which does not support SHA-2 (RFC proxies already supported) – Migration to JGlobus 2.x (SHA-2, only RFC proxies)
  Argus, CREAM, WMS, DIRAC do not support RFC proxies. SHA-2 should work (not tested)
Preliminary phases and milestones (to be discussed)
  Deployment of SW supporting RFC proxies
  Switch to RFC proxies and upgrade dCache and BeStMan
  Introduce SHA-2 Cas
Follow-up : TEG security + France-Grilles

## Slide 12: AOB
Migration to ORACLE 11 g ??

## Slide 13: Incoming events
TEG reports during pre-GDB : February 7th, CERN
https://indico.cern.ch/conferenceDisplay.py?confId=158775
WLCG workshop co-located with CHEP, May 19-20, NYC
http://www.chep2012.org/wlcg-2012.html
FtF meeting of HEPix IPv6 at CERN, 15/16 Mach
http://indico.cern.ch/categoryDisplay.py?categId=3538