DOCUMENTATION MANAGEMENT PLAN

| Author | Laboratory |  | Approved by | Laboratory |
| --- | --- | --- | --- | --- |
| M. BENALLOU (QA Manager) |  |  | Project Office John Carr (PM) German Hermann (TC) Werner Hofmann (PI) |  |

| List of Abbreviations |  |  |  |
| --- | --- | --- | --- |
| PBS | Product Breakdown Structure |  |  |

| History |  |  |
| --- | --- | --- |
| Version | Date | Observation |
| 1.0 | 11/04/20 | Preliminary version |
| 1.1 | 12/01/10 | External document template Document authorization process Storage of documents |

| Distribution | CTA collaboration |
| --- | --- |

- Table of Contents -

1. INTRODUCTION	3

2. DOCUMENT APPLICABILITY	3

3. APPLICABLE DOCUMENTATION	3

4. PRESENTATION OF THE DOCUMENTS 	3

1.1 Templates	3

1.2 Internal documents	3

1.3 External documents	3

1.4 Minutes of meetings	3

5. DOCUMENT AUTHORIZATION	4

6. CHANGES AND UPDATES	4

7. STORAGE OF THE DOCUMENTS	4

1.5 Approved documents	4

1.6 Documents conference / SAPO	5

1.7 Reviews supports	5

1.8 Engineering drawings	5

1.1 Drafts	5

8. DOCUMENTATION IDENTIFICATION	5

# INTRODUCTION

This plan describes the resources and services implemented to identify and manage CTA documents. Further, it specifies the nature of the documents to which it applies. The Quality Assurance Manager is responsible for the periodic updating of this document.

A web page is dedicated to documentation plan:

https://portal.cta-observatory.org/internal/SitePages/Documentation.aspx

# DOCUMENT APPLICABILITY

This document and its contents are applicable to CTA documents.

# APPLICABLE DOCUMENTATION

| N° | Title | Ref |
| --- | --- | --- |
| DA1 | CTA Product Breakdown Structure | MAN-PO/110527 |

# PRESENTATION OF THE DOCUMENTS

## Templates

CTA official templates concern:

- Template of internal document

- Template of external document

- Template of minutes of meeting

These templates are accessible on the local library:

https://portal.cta-observatory.org/WG/QMT/Templates/Forms/AllItems.aspx

## Internal documents

Technical and management documents:

- are written using the CTA internal document template (in .doc, OOo, .tex formats)

- are reviewed and approved by designated authorized persons prior to being issued / revised.

## External documents

There are different kinds of external documents (generated by a commercial design company):

- Poster template

- Business card template

- Presentation template (one dark background, one light)

- External document templates (such as  Technical Design Reports and deliverables for the EU).

## Minutes of meetings

Minutes of meeting are written using the CTA Minutes template (which includes action description and persons responsible for the action).

The chairperson will produce written minutes of each meeting that will be the formal record of all decisions taken.  The minutes are made available to the collaboration.

# DOCUMENT AUTHORIZATION

The authorization required for distribution varies according to the nature and importance of the information contained in a document. The category of a document corresponds to this level of authorisation.

There are three categories of authorization:

- Category 1, document “for approval”
Document submitted to a nominally specified authority, and which must imperatively be endorsed by this authority before being used in any way.
Approval means that the authority approves the contents of the document; this approval makes the authority responsible for the document.

Documents submitted to the approval procedure are listed in Table 2.

- Category 2, document “for agreement”
Document submitted to an authority before use. 
Agreement means that the authority has no objection to the document being implemented, but is not committing itself with regard to its use.

- Category 3, document “for information”
Document which is not submitted for approval or acceptance, but regarding which the authority receiving it can distribute for information, opinions or comments.

Any document must, before distribution, be subjected to a formal authorisation in order to guarantee to the user the validity of the information it contains.

The authority which can approve a document is the hierarchical next-level-up to the person submitting the document, in the rôle in which it is submitted (see examples below)

| Document | Authorisation procedure |
| --- | --- |
| Quality Assurance Plan | Approval (PC) |
| RADS Plan | Approval (PC) |
| Documentation Management Plan | Approval (PC) |
| Development Plan | Approval (PC) |
| Interface Verification File | Approval (PC) |
| Definition File | Approval (PC) |
| MST-Camera Specifications | Approval (MST-CAM) |
| Mirror General Technical Specification | Approval (xST-MIR) |

Table 1

# CHANGES AND UPDATES

Changes within a document are managed by the following changes:

- version, date, identification of modified parts in the history list

# STORAGE OF THE DOCUMENTS

## Approved documents

For internal approved documents (of both scientific and technical nature) the RECORDS LIBRARY of the SharePoint system is used:

https://portal.cta-observatory.org/RecordsCentre/SitePages/Home.aspx

This library contains only CTA approved documents. It is a common library open to all CTA members. The folders' structure is based on the PBS. All documents must be identified and written using the CTA document identifier (see section 5).

## Documents conference / SAPO

Conference documents are managed on the SharePoint system in the SAPO local library, reached via “consortium bodies/SAPO” menu item:

https://portal.cta-observatory.org/Bodies/SAPO/Pages/HomePage.aspx

## Reviews supports

Documents related to reviews are managed on the SharePoint system in a local library to be created for each:

https://portal.cta-observatory.org/

## Engineering drawings

Engineering drawings and closely related documents are housed in the EDMS database at DESY-Hamburg:

https://teamcenter.desy.de/TC70PRD/controller/home

## Drafts

Documents under discussion or writing are stored in local libraries on SharePoint:

- These libraries are located in the relevant Working Group sites of SharePoint): This library contains only draft documents. Once they are approved they must be sent to the Archives library (send to: Records Centre and placed in the correct folder based upon the properties filled out). This is a library with restricted access to the corresponding Working Group members.

- Note: Documents in the original CTA Wiki page should over time be migrated to this system.

# DOCUMENTATION IDENTIFICATION

Each document is codified by an identification block that appears on the cover page and on the heading of all pages. This permits the unambiguous identification of a document, and facilitates its use and management.

The identification block is as follows:

|  |  |  |  | - |  |  |  |  |  | / | Y | Y | M | M | D | D | a |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PBS Acronym |  |  |  |  |  |  |  |  |  |  | Date of creation |  |  |  |  |  | ext |

PBS Acronym 	Alphabetic acronym in Product Breakdown Structure (see annex 1)		9 digits or more

creation date	YYMMDD								6 digits

ext		extension (blank, a, b, ...) in case more than one document on same date	1 digit

The number of the document reference is given by the creation date of the document. This number is fixed and should not be modified when the document is updated. If more than one document with the same PBS acronym are generated on the same date, an extension : a, b, c, ... is used. If there is only one document with a given date and PBS acronym, then this field is left blank.

This identification shall be accompanied by the version number. The version number is composed of a series of 2 numbers separated by a dot. The first approved version is 1.0. The numbers are ordered from most significant to less significant: an evolution of the first number corresponds to an important change of the document, while the latter corresponds to a minor change. Drafts are not considered to be versions.

Example: MAN-QA/110313: Document created by a quality group member on March 13th 2011